Cairo University  
Faculty of Computers and Information

**CS352**

**Software Engineering II**

**E \_ Website**

**Review & Test**

Team Leader

**Mohamed K Amer**

Month & Year

29 April 2017 at 23:59

|  |  |
| --- | --- |
| ID | Student Name |
| 20130194 | **Mohamed Khaled Mohamed Amer** |
| 20140071 | **Omnia Shawky Abdullah** |
| 20140118 | **Rasha Rabie El-Fauomy** |
| 20140209 | **Laila Barakat Mohamed** |
| 20140012 | **Ahmed Gamal Mahmoud** |

**Dr. Amr Kamel** [**a.kamel@fci-cu.edu.eg**](mailto:a.kamel@fci-cu.edu.eg)

**Dr. Khadiga Mohamed kelbedweihy@fci-cu.edu.eg**

Contents

[Instructions [To be removed] 3](#_Toc413611716)

[Done requirements 3](#_Toc413611717)

[What will be done today 3](#_Toc413611718)

[Current obstacles 3](#_Toc413611719)

# Done requirements

**Mohamed Khaled Amer :** (**Team Leader)** Assign tasks to each team member in order to be done, and also configure the spring tool to be ready for building our app in the right way.

**Ahmed Gamal Mahmoud:** Implement the (**add game**) service and do testing on it.

**Rasha Rabie El-Fauomy:** Implement the (**Login**) service and do testing on it.

**Omnia Shawky Abdullah:** Implement the (**Search Game**) service and do testing on it.

**Laila Barakat Mohamed:** Implement the (**Play Game**) service and some built in games and do testing on it.

# Analysis & Design Phase

(**Mohamed Khaled Amer – Laila Barakat – Omnia Shawky**): working to gather and understand requirements for our application.

(**Mohamed Khaled Amer- Laila Barakat**): Working to design the class diagram.

(**Omnia Shawky- Rasha Rabie-Ahmed Gamal** ): Working to edit and examine the class diagram.

(**Mohamed Khaled Amer- Rasha Rabie**): Working to design the **Sequence diagrams.**

**All team members try to edit and examine the correctness of our design components and make sure that we build the right application in the right way.**

# Ownership Report

|  |  |
| --- | --- |
| ***Item*** | ***Owners*** |
| *All* | *Mohamed K Amer* |
| *All* | *Omnia Shawky Abdullah* |
| *All* | *Laila Barakat Mohamed* |
| *All* | *Raja Rabie El-Fauomy* |
| *All* | *Ahmed Gamal Mahmoud* |

# 

# Meeting & What will be done (13-4-2017)

* **Mohamed (Meeting):** Discuss what we will do in our project, the requirements, the new technology that we are going to work with it and the tool that we will use it to implement our application.
* **Mohamed (Done):** Search for some concepts about SOA, MVC, Maven projects.
* **Ahmed (Meeting):** Discussion.
* **Ahmed (Done):** Search for some concepts about SOA, MVC, Maven projects.
* **Omnia (Meeting):** Discussion.
* **Omnia (Done):** Search for some concepts about SOA, MVC, Maven projects.
* **Rasha (Meeting):** Discussion.
* **Rasha (Done):** Search for some concepts about SOA, MVC, Maven projects.
* **Laila (Meeting):** Discussion.
* **Laila (Done):** Search for some concepts about SOA, MVC, Maven projects.

# Meeting & What will be done (15-4-2017)

* **Mohamed (Meeting):** Assign tasks on the team members in order to study and understand the class diagram, sequence diagrams and other diagrams to be aware of what we are going to do in our application.
* **Mohamed (Done):** editing on our diagrams.
* **Ahmed (Meeting):** Discussion about diagrams.
* **Ahmed (Done):** editing on our diagrams.
* **Omnia (Meeting):** Discussion about diagrams.
* **Omnia (Done):** editing on our diagrams.
* **Rasha (Meeting):** Discussion about diagrams.
* **Rasha (Done):** editing on our diagrams.
* **Laila (Meeting):** Discussion about diagrams.
* **Laila (Done):** editing on our diagrams.

# Meeting & What will be done (18-4-2017)

* **Mohamed (Meeting):** Discuss the analysis and design phase with team members.
* **Mohamed (Done):** Search about how to configure the spring tool.
* **Ahmed (Meeting):** Discussion.
* **Ahmed (Done):** Search about MVC**.**
* **Omnia (Meeting):** Discussion.
* **Omnia (Done):** Search about some concepts of java language.
* **Rasha (Meeting):** Discussion.
* **Rasha (Done):** search about some concepts of html.
* **Laila (Meeting):** Discussion.
* **Laila (Done):** Search about SOA.

# Meeting & What will be done (23-4-2017)

* **Mohamed (Meeting):** Assign service tasks to each member, try to offer them some information about what they will do in order to make good services methods in our application and also discuss the spring tool configuration with the whole team members.
* **Mohamed (Done):** Add user service.
* **Ahmed (Meeting):** Discuss the MVC with us and share some knowledge about this technique.
* **Ahmed (Done):** Add Game service**.**
* **Omnia (Meeting):** Discuss the backend java with us.
* **Omnia (Done):** Search Game service.
* **Rasha (Meeting):** Discuss the frontend html with us.
* **Rasha (Done):** Login service.
* **Laila (Meeting):** Discuss the SOA with us and share some knowledge about it.
* **Laila (Done):** Some built in games and play game service.

# Meeting & What will be done (27-4-2017)

* **Mohamed (Meeting):** Assign testing tasks to each member and try to offer them some information about what they will do in order to make good testing methods on our services.
* **Mohamed (Done):** Integrate the whole code together to be a one complete application.
* **Ahmed (Meeting):** Explain his service code and what he has done till now in his task.
* **Ahmed (Done):** Add Game testing function**.**
* **Omnia (Meeting):** Explain her service code and what she has done till now in her task.
* **Omnia (Done):** Search Game testing function.
* **Rasha (Meeting):** Explain her service code and what she has done till now in her task.
* **Rasha (Done):** Login testing function.
* **Laila (Meeting):** Explain her service code and what she has done till now in her task.
* **Laila (Done):** Some built in games testing functions and play game testing function.

# Meeting & What will be done (29-4-2017)

* **Mohamed (Done):** Delivering our project phase two.

# Current obstacles

* **All team members had many errors in web services project (In eclipse).**